COUNCIL MEETING MINUTES
Library Media Center

412 2nd Street NW, Ortonville, MN
Monday, July 20, 2026
                                                         5:00 P.M.
Call to Order and Roll Call: Mayor Hausauer called the meeting to order at 5:00 P.M. Roll call was taken with the following present: Melton, Dwyer, Stattelman, Powell and Karels. Absent: Berger. Staff present: Char Grossman, Scott Huizenga, Deb Ellingson, Sam Berger and Tom Dew. Media: None. Others: Ben Vonada, Phil Blake, Clarissa Blake, Greg Peterson and Mark Brown.
AGENDA AMENDMENTS: 
A motion was made by Karels and seconded by Melton and passed to approve the agenda as presented.  
PUBLIC PARTICIPATION AND CORRESPONDENCE:
4.a. Ben Vonada-Apex Engineer
4.a.1. Agenda

Ben reported that the contracts for the 2026 Utility and Street Improvements have been executed and the funding has been approved by the State Commissioner. The contractors had started putting in temporary water lines on Center Street on 7/20/26. He also reported that the 2026 Lead Service Line Replacement Project has been certified and is ready for the final design and bidding on 8 service lines. This project is 100% grant funded. The Peninsula Utility and Street Improvements project is scheduled for 2028. If the city would like to move forward with the project there is some preliminary items that should be considered. 
4.a.2. Resolution

Powell moved and Dwyer seconded that the following Resolution be adopted:

RESOLUTION 26-81
RESOLUTION ORDERING ADVERTISEMENT FOR BIDS FOR 2026 LEAD SERVICE LINE REPLACEMENT

WHEREAS, Apex Engineering Group, Inc. has prepared plans and specifications for lead service line replacements and has presented such plans and specifications to the council for approval;

NOW THEREFORE, BE IT RESOLVED BY THE CITY COUNCIL OF ORTONVILLE, MINNESOTA:

1. Such plans and specifications, a copy of which is attached hereto and made a part hereof, are hereby approved.

2. The city clerk shall prepare and cause to be inserted in the official paper an advertisement for bids upon the making of such improvement under such approved plans and specifications. The advertisement shall be published for at least 3 weeks, shall specify the work to be done, shall state that bids will be received by the clerk at a specified time and date as agreed upon by City staff, at which time they will be publicly opened in the City Office by the city clerk and engineer, will then be tabulated, and will be considered by the council, in the council chambers. Any bidder whose responsibility is questioned during consideration of the bid will be given an opportunity to address the council on the issue of responsibility. No bids will be considered unless sealed and filed with the clerk and accompanied by a cash deposit, cashier’s check, bid bond or certified check payable to the clerk for five (5) percent of the amount of such bid.

Upon roll call vote, the following voted Aye: Melton, Dwyer, Stattelman, Hausauer, Powell and Karels. Nay:

Resolution 26-81 passed this 20th day of July 2026.
APPROVED:                                           ATTEST:

_____________________                       ________________________

Gene Hausauer                                         Charleen Grossman

Mayor                                                       City Clerk Administrator

4.b. Greg Peterson-Big Stone Lake Area Chamber

Greg representing the Chamber came before the council requesting some funding for the shelter addition of the concession stand. They have raised some funding from some of the businesses and continue to do so. They have also put in from the Chamber account.  He was hoping that the council would consider $10,000. 

Powell moved and Karels seconded that the following Resolution be adopted:

RESOLUTION 26-82
RESOLUTION APPROVING TO FUND UP TO $10,000 TO THE CHAMBER FOR A NEW LAKESIDE SHELTER CONTINGENT UPON
BE IT AND IT IS HEREBY RESOLVED by the Council of the City of Ortonville to approve after the fund raising has been completed, the city will contribute up to $10,000 to complete the Lakeside Shelter.
Upon roll call vote the following voted Aye: Melton, Dwyer, Stattelman, Hausauer, Powell and Karels and the following voted Nay: None. 

Resolution 26-82 passed this 20th day of July 2026.

APPROVED:                                                    ATTEST:

_____________________                                ________________________

Gene Hausauer                                                  Charleen Grossman

Mayor                                                                City Clerk-Administrator

4.c. Clarissa Blake-Ortonville Independent

Clarissa is hoping that the council would consider publishing the official approved meeting minutes in the Ortonville Independent. The council had said that our minutes are online already and readily available to any of the public if they so request. She will return with some quotes.  
CONSENT AGENDA:  
5.a. Mayor Hausauer asked if there were any additions, corrections, or deletions to be made to the Consent Agenda: 
A motion was made by Karels and seconded by Melton and passed unanimously to approve the Consent Agenda as presented.
APPROVAL OF MINUTES:
6.a.*Approve Minutes Regular Council Meeting 7/6/26
A motion was made by Karels and seconded by Melton and passed to approve the council minutes of the 7/6/26 meeting. 
PUBLIC HEARINGS: None.
ACCEPTANCE OF BOARD AND COMMITTEE MINUTES AND, WHERE NECESSARY, COUNCIL ACTION ON THEIR RECOMMENDATIONS:
8.a.*OAHS Meeting Minutes 5/27/26
8.b.*OAHS Financial Summary for May 2026

STAFF REPORTS: 
9.a. Scott presented to the council a quote of $54,740 for the removal and redoing the upper parking lot from Bituminous. Ridgeview Excavating also gave a quote of $6,000 to put down gravel down to level it off. After some discussion it was decided to have the Street-Utility board look more into it and then bring back to the council their recommendation. 
NEW BUSINESS:
10.a. *Approve Temporary Liquor License-Big Stone Lake Area Chamber-Aug. 21, 22, & 23
UNFINISHED BUSINESS:

a.*
CONSIDERATION OF BILLS:

12.a. Endorsing Expenditure for 7/6/26
Dwyer moved and Powell seconded that the following Resolution be adopted: 

RESOLUTION 26-83
RESOLUTION ENDORSING EXPENDITURE OF 7/6/26
BE IT AND IT IS HEREBY RESOLVED THAT the endorsed expenditure as listed in the Council report and on file at the City Clerk’s Office in the amount of $19,564.28 that was paid. 

Upon roll call the following voted Aye: Melton, Dwyer, Hausauer, Powell and Karels. Nay: None. 

Resolution 26-83 passed this 20th day of July 2026.

APPROVED:                                           ATTEST:

___________________                         _____________________________

Gene Hausauer                                       Charleen Grossman
Mayor                                                     City Clerk Administrator
12.d. Approve Expenditures for 7/21/26
Dwyer moved and Powell seconded that the following Resolution be adopted: 

RESOLUTION 26-84
RESOLUTION APPROVING EXPENDITURES OF 7/21/26
BE IT AND IT IS HEREBY RESOLVED THAT the expenditure as listed in the Council report and on file at the City Clerk’s Office in the amount of $266,790.23 to be paid. 

Upon roll call the following voted Aye: Melton, Dwyer, Hausauer, Powell and Karels. Nay: None.
Resolution 26-84 passed this 20th day of July 2026.

APPROVED:                                           ATTEST:

___________________                         _____________________________

Gene Hausauer                                       Charleen Grossman
Mayor                                                     City Clerk Administrator
NEW ACTIONS:
13.a. 
EXECUTIVE SESSION:
14.
ADJOURNMENT:
15. Meeting adjourned at 5:55 P.M.
APPROVED:                                                        ATTEST:

________________________                              _______________________

Gene Hausauer                                                      Charleen Grossman
Mayor                                                                    City Clerk Administrator                                                          
